2/27/25											Proposal

Montana Contracting,

173 N Route 9W

Congers, NY 10920

Re: Skyzone, Spring Valley

Scope of work – Trenching/Masonry

- Saw cut & Break out existing concrete slab on the ground floor for Plumbers trench, Electrical trench and Chair lift pit as per Drawing A1.0, dispose of debris off site.

- Excavate for Plumber’s trench, approx. 1’-6” wide down to a depth of 1’-6” below existing floor level as per Plumber’s Drawing P1.0 & P1.1.

- Excavate for Electrical trenches and Chairlift pit as per Demo Drawing A1.0.

- Stockpile excavated material.

- After piping has been installed (By others), backfill excavated material and compacted as required,

- Drill in #4 dowels at concrete slab edge @ 2’-0” crs.

- Furnish & install new concrete trench infill to match existing concrete slab.

- Demo for new Door opening in existing CMU wall as per note on Construction Drawing A1.1.

- Furnish & install 8” CMU infills at 2# door openings in the Exterior wall as per notes on A1.1.

- Deliveries and clean up included.

TOTAL SUM FOR SCOPE OF WORK……………$95,860.00

Notes & Exclusions.

- All work on regular time.

- Price based on Non-union labor.

- Temp power & water supplied by GC.

- Welding excluded.

- Winter heat excluded.

Regards

__________________

Tony Donnelly